LOOP Matrix Developer Portal

Screen Inventory, Route Map & Implementation Plan

Built on WSO2 API Manager 4.7.0 — Developer Portal (React SPA)

Document type: Technical Planning / Feasibility
Date: 17 June 2026
Status: Planning — no code changes

1.  Overview

This document catalogues every screen in the LOOP Matrix Developer Portal Figma design, maps each screen to a proposed client-side route, and classifies it by implementation status against the existing WSO2 API Manager 4.7.0 Developer Portal code base. It is a planning artifact: no application code has been modified.

The portal is a client-side React 18 single-page application (SPA). New screens are added with a consistent three-step pattern, which sets the effort baseline used throughout this document:

Component — create the screen as a functional component under source/src/app/components/.

React route — register a lazy-loaded <Route> in AppRouts.jsx.

Server mapping — add the path to WEB-INF/web.xml so direct links and refreshes are forwarded to the SPA.

Status legend

| Status | Meaning |
| --- | --- |
| Exists | Screen already present in the code base — needs re-skinning to the LOOP design only. |
| Partial | Related functionality exists and can be extended rather than built from scratch. |
| Create | New screen — must be built. |

2.  Summary at a Glance

| Metric | Count |
| --- | --- |
| Total screens | 25 (+2 shared components) |
| Already exist (re-skin only) | 5 — Home, My Apps, Create App, App Detail, + 2 components |
| Partially exist (extend) | 3 — Get Started docs, API Keys, App-detail tab framework |
| Build new | 17 — marketing sub-pages, FAQs, full docs system, 4 app sub-tabs |

Largest single effort: the Documentation system (one shared layout + content-driven pages).

Medium effort: the product marketing landing pages (static React + MUI).

Smallest effort: re-skinning the existing Home and Applications screens to the dark LOOP theme.

3.  Screen Inventory & Proposed Routes

A.  Marketing / Public Pages

| # | Screen (Figma) | Proposed route | Status |
| --- | --- | --- | --- |
| 1 | Home — “Build Financial Infrastructure” | /home | Exists (re-skin) |
| 2 | Developer & Resources | /developers | Create |
| 3 | Payments Landing | /products/payments | Create |
| 4 | E-commerce Landing | /products/ecommerce | Create |
| 5 | Credit Landing | /products/credit | Create |
| 6 | FAQs | /faqs | Create |

B.  Documentation System (shared docs layout)

| # | Doc screen | Proposed route | Status |
| --- | --- | --- | --- |
| 7 | API Overview | /docs/loop-api/overview | Create |
| 8 | Authorization | /docs/loop-api/authorization | Create |
| 9 | Send Money → Pesalink | /docs/loop-api/send-money/pesalink | Create |
| 10 | Send Money → M-PESA | /docs/loop-api/send-money/mpesa | Create |
| 11 | Send Money → LOOP | /docs/loop-api/send-money/loop | Create |
| 12 | Pay → M-PESA Till (Buy Goods) | /docs/loop-api/pay/buy-goods | Create |
| 13 | Pay → M-PESA Paybill | /docs/loop-api/pay/paybill | Create |
| 14 | Pay → LOOP Till | /docs/loop-api/pay/loop-till | Create |
| 15 | E-Commerce → Introduction | /docs/loop-api/ecommerce/introduction | Create |
| 16 | E-Commerce → API Doc (Create Payment Intent) | /docs/loop-api/ecommerce/api | Create |
| 17 | Get Started / Introduction | /docs/get-started | Partial |

Recommendation: implement items 7–17 with a single /docs/:section/:page route backed by content (Markdown / MDX) files, rather than one hard-coded route per page. This collapses 11 screens into one layout component plus content.

C.  App / Developer Dashboard (authenticated)

| # | Screen | Proposed route | Status |
| --- | --- | --- | --- |
| 18 | My Apps | /applications | Exists (re-skin) |
| 19 | Create App | /applications/create | Exists |
| 20 | App Detail / Manage | /applications/:id | Exists |
| 21 | API Keys | /applications/:id/api-keys | Partial |
| 22 | Security | /applications/:id/security | Create |
| 23 | Alerts | /applications/:id/alerts | Create |
| 24 | Test Credentials | /applications/:id/test-credentials | Create |
| 25 | Go Live | /applications/:id/go-live | Create |

D.  Shared Components (not routes)

| Component | Status | Notes |
| --- | --- | --- |
| User dropdown (Profile / Settings / Sign Out) | Exists | Header menu — re-style only. |
| “Ask AI” / LOOP GPT widget | Exists | Maps to existing Chat / ApiChat assistant. |

4.  Existing Routes in the Code Base

For reference, the Developer Portal currently defines these client-side routes (source/src/app/AppRouts.jsx):

/home

/api-groups

/apis  &  /api-products

/mcp-servers

/applications  (+ /create, /:id/edit, /:id, /:id/webhooks)

/settings/change-password

/search

5.  Feasibility & Effort Assessment

All 25 screens are buildable within this code base using the established component / route / web.xml pattern. Effort separates into three tiers:

| Tier | Scope | Screens |
| --- | --- | --- |
| Low | Re-theme existing screens to the LOOP dark look | Home, My Apps, Create App, App Detail, shared components |
| Medium | New, largely static React + MUI pages | Payments, E-commerce, Credit, Developer & Resources, FAQs |
| High | New mini docs engine (sidebar nav, on-this-page anchors, copyable code blocks, syntax highlighting) | All /docs pages (items 7–17) |

Key considerations

Re-skin vs. rebuild: the LOOP Matrix visual language differs significantly from the WSO2 default; plan a dedicated theming pass.

Data wiring: layouts port cleanly, but each doc/app screen must be wired to the correct backend data source — a decision to make per screen during build.

Branding & content: product names (LOOP Matrix, M-PESA, Pesalink, Paybill) are domain-specific; keep copy in i18n locale files for maintainability.

6.  Recommended Next Steps

Confirm the route map and naming conventions in this document.

Establish the LOOP dark theme (colors, typography, spacing) as a reusable MUI theme.

Build the Documentation system first — it is the highest-effort, highest-reuse area.

Re-skin the existing Home and Applications screens in parallel (low risk, quick wins).

Add the new marketing landing pages and FAQs.

Extend the App dashboard with the Security, Alerts, Test Credentials, and Go Live sub-tabs.